Action Plan for Final Submission

ISYE 4600 — Spring 2026

Santiago Velasco, Lauren McDonald, Luis Velez (Camilo)

# Overview

This action plan addresses all 7 improvement suggestions from the professor feedback and maps each to specific deliverables across 5 phases. The deadline for the final submission is April 20, 2026.

## Feedback Mapping

| # | Professor Suggestion | Addressed In |
| --- | --- | --- |
| 1 | Clarify severity label definition & justification | Phase 1 |
| 2 | Describe train/test split strategy (temporal) | Phase 2 |
| 3 | Address reporting bias & data limitations | Phase 1 |
| 4 | Define majority-class baseline | Phase 2 |
| 5 | Structured error analysis on false negatives | Phase 3 |
| 6 | Justify clustering features & number of clusters | Phase 4 |
| 7 | Concrete safety prioritization recommendations | Phase 5 |

# Phase 1: Data Preparation & Label Engineering

| Dates: Apr 13 – Apr 14 | Owner: Santiago | Feedback: #1 (Severity label), #3 (Reporting bias) |
| --- | --- | --- |

## Tasks

- Merge all 4 SGO CSV files; add source indicators (ADS vs Level 2, archived vs current)

- Deduplicate using Report ID + Same Vehicle ID; consolidate to one row per incident

- Explore severity fields: ‘Highest Injury Severity Alleged’, ‘CP/SV Any Air Bags Deployed?’, ‘CP/SV Was Vehicle Towed?’

- Define severity label rule: severe = 1 if (injury reported) OR (airbag deployed) OR (vehicle towed), else 0

- Document justification: OR logic captures any physical harm signal; write 1-paragraph rationale for final report

- Report class distribution table (severe vs non-severe counts and percentages)

- Write limitations paragraph: Level 2 vs ADS reporting threshold differences, underreporting bias, manufacturer self-reporting

## Deliverables

- Cleaned, merged dataset (CSV) with severity label column

- Class distribution summary table

- Written justification of severity definition (1 paragraph)

- Written limitations/bias discussion (1 paragraph)

# Phase 2: Feature Engineering & Split Strategy

| Dates: Apr 14 – Apr 15 | Owner: Camilo | Feedback: #2 (Train/test split) |
| --- | --- | --- |

## Tasks

- Select context features: Roadway Type, Roadway Surface, Roadway Description, Posted Speed Limit, Lighting, Weather fields, Incident Time, automation level

- Handle missing values: document missingness rates per feature; impute or flag

- Encode categorical variables (one-hot or ordinal as appropriate)

- Implement temporal train/test split: train on archived data (Jul 2021–Jun 2025), test on current data (Jun 2025–Jan 2026)

- Justify in writing: temporal split simulates real deployment where model is trained on historical data and evaluated on future crashes

- Compute baseline: majority-class classifier accuracy, precision, recall, F1 on test set

## Deliverables

- Feature-engineered train and test sets (CSV or pickle)

- Missingness summary table

- Written justification of temporal split strategy (1 paragraph)

- Majority-class baseline performance table

# Phase 3: Supervised Modeling

| Dates: Apr 15 – Apr 17 | Owner: Santiago & Camilo | Feedback: #4 (Majority-class baseline), #5 (Error analysis) |
| --- | --- | --- |

## Tasks

- Train logistic regression with class_weight=‘balanced’; report coefficients and odds ratios

- Train Random Forest with class_weight=‘balanced’; tune max_depth, n_estimators via cross-validation

- Train XGBoost with scale_pos_weight; tune learning_rate, max_depth via cross-validation

- Evaluate all models on test set: Accuracy, Precision, Recall, F1, AUC-ROC

- Build comparison table: Majority Baseline vs Logistic Regression vs Random Forest vs XGBoost

- Generate confusion matrices for each model

- Structured error analysis: examine false negatives — what context features do missed severe crashes share?

- Write operational consequences paragraph: a missed severe crash means a dangerous scenario goes undetected by regulators

## Deliverables

- Model comparison performance table (all 4 models)

- Confusion matrices (one per model)

- Feature importance plot (Random Forest or XGBoost)

- Logistic regression odds ratio table

- Written error analysis of false negatives (1 paragraph)

- Written operational consequences discussion (1 paragraph)

# Phase 4: Clustering & Scenario Discovery

| Dates: Apr 17 – Apr 18 | Owner: Lauren | Feedback: #6 (Clustering justification) |
| --- | --- | --- |

## Tasks

- Select clustering features: exclude metadata (Report ID, VIN, dates); use only crash context features (road, weather, speed, lighting, automation level)

- Justify feature selection in writing: metadata does not describe crash conditions and would create noise

- Run K-Means for k = 2 through 8; compute silhouette scores and plot elbow curve

- Select optimal k based on silhouette score and interpretability

- Profile each cluster: compute dominant feature values, label with descriptive scenario names

- Cross-tabulate clusters with severity label to identify which scenarios are highest-risk

- Write cluster interpretation: translate each cluster into a plain-language crash scenario

## Deliverables

- Silhouette score plot (k = 2–8)

- Cluster profile table (dominant features per cluster)

- Cluster vs severity cross-tabulation

- Written justification of feature selection and k choice (1 paragraph)

- Written cluster scenario descriptions (1 paragraph per cluster)

# Phase 5: Interpretation & Final Report

| Dates: Apr 18 – Apr 20 | Owner: All three | Feedback: #7 (Safety recommendations) |
| --- | --- | --- |

## Tasks

- Write ‘Interpretation for the System’ section: translate top risk factors from models into 3–5 concrete safety recommendations

- Example recommendations: ‘Prioritize ADS disengagement handling on highways at night’ or ‘Increase testing for rear-end scenarios in rain’

- Compile all sections into final report PDF: Problem Statement, Data, Methods, Results, Error Analysis, Clustering, Interpretation, Limitations

- Create README with reproduction instructions: data download links, environment setup, script execution order

- Final proofreading: figure/table numbering, consistent formatting, all 7 professor suggestions addressed

- Package zip: PDF report, all notebooks/scripts, data download instructions, README

## Deliverables

- ‘Interpretation for the System’ section with 3–5 actionable safety recommendations

- Complete final report PDF

- README with reproduction instructions

- Packaged zip file ready for submission